CHANGE ORDER - #02
Donyati Internal Change Order ID: IEEE-IT-Implementation (SOW19CO2 AI Chatbot)

Change Order Date: January 8, 2026

The Change Order (“CO”) #02 is issued and subject to SOW19 IT Implementation (AI Chatbot) effective August 14, 2025, between Donyati, LLC (“Donyati”) and The Institute of Electrical and Electronics Engineers Incorporated (“Client”).

Effective Date of this CO: February 7, 2026

Name of Donyati Project Manager / Account Manager: Jai Jain / Camryn Barry

Name of Client Project Manager / Account Manager: Siddhartha Allen/ Katrina Castillo

- Description of Change: No change to scope.

- Schedule Impact: The project end date is extended from February 6, 2026 (prior end date) and will end on March 13, 2026 (new end date).

- Deliverables Impact: No change to deliverables.

- Resource Impact: Resources are extended to March 13, 2026.

Assumptions

In preparing and estimating this CO, the following assumptions have been made:

- All assumptions as stated in the SOW remain unchanged and in effect.

Fees and Expenses

The services described in this CO are provided on a Fixed Fee basis in accordance with the table below. The total fee is $112,272, excluding expenses for services performed under this CO.  Any work outside the scope of the CO shall be set forth in a separate SOW or CO. If Client requests Donyati to begin work on this CO prior to signatures, this CO is deemed as accepted within five (5) business days from the work start date for the purpose of billing.

| Invoice Date | Fixed Fee |
| --- | --- |
| 3/1/2026 | $68,363 |
| 4/1/2026 | $43,909 |
| Total Fee | $112,272 |

All other provisions in the SOW not specifically amended herein shall remain in full force and effect.  Unless otherwise defined herein, capitalized terms in this CO will have the meaning set forth in the SOW or applicable master services agreement. If a term in this CO is in conflict with a term in the SOW such that the terms cannot reasonably or logically be read together, the term in this CO shall control.

PO Required?  Yes

The terms and fees herein are valid for thirty (30) days from the Change Order Date of this CO. If Client does not sign and return this CO to Donyati within thirty (30) days from the Change Order Date, Donyati reserves the right to adjust the terms and fees upon notice to Client. If Client returns this CO with a signature without making any adjustments, then Donyati waives its right to make adjustments to the terms and fees herein.

Acceptance

Agreed to and Accepted By:

| Client: The Institute of Electrical and Electronics Engineers Incorporated By: Print Name: Katrina Castillo Title: Chief Data Officer Date: Phone: E-mail: katrina.castillo@ieee.org | Donyati: Donyati, LLC By: Print Name: Havagi Sidram Title: President Date: Phone: (248) 633-4893 E-mail: havagi.sidram@donyati.com. |
| --- | --- |